|  |
| --- |
| Team 👺 |
| Fantasy Sports App |
| Technical Design Document |

|  |
| --- |
| Jon Warren, Katie Myers, Jack Tolton  11-1-2017 |

# Part 1

**Target platform**: *Windows Desktop application and iOS Mobile application*

**Development platform:** *C# for desktop application, Swift for mobile application, MySQL for our back-end*

**Source code hosting:** *Source code will be hosted via git located at* <https://github.com/Tolton/Fantasy-Sports-Application>

**Third-party APIs:** *Player stats will be pulled from* <https://www.mysportsfeeds.com> *(free registration is required for use of the API)*

**Other assets required:** *Player mugshot pictures will be pulled via TSN’s image gallery API using the following format:*

http://tsnimages.tsn.ca/ImageProvider/PlayerHeadshot?seoId=[name]

*Other images used for this project will be either be created personally by members of our group, or public domain images will be used.*

**Hosting:** *We will be hosting our database with Amazon’s Relational Database Service in the free-tier version (only accessible for 12 months).*

# Part 2

## Project Description

For our project, we are going to be designing a fantasy sports application. Our fantasy sports application is essentially an online game where competing participants will be able to assemble their own imaginary teams from one of the 4 major North American sports leagues (however, we will focus solely on NHL) using their selected players’ actual statistics from real games as a means of scoring points.

The core application revolves around 3 key features that are essential to any fantasy sports application: the draft, the team and the league. Detailed explanations are given below:

**The Draft**

The draft is an event that takes place where all competing participants in a league select their players (in either a pre-determined or a randomized order) to their fantasy team. The event happens in real-time, and aside from league/team configuration, it’s the starting for every fantasy league. Once a player has been drafted to a participant’s team, that player is no longer eligible to be drafted to any other participant’s team.

**The Team**

Each participant owns and operates their own team, consisting of a roster of their selected players from the draft. The way you play fantasy sports is by managing your team to make it as good as possible, by either adding players, dropping players or trading with other teams in the league to better your own team. Participants are only allowed a certain number of players on their team, so these player acquisitions and roster modifications are very important to a team’s success.

**The League**

The league acts as a set of rules and guidelines that dictates how the game is played. League configuration dictates how players score points, how many players they are allowed to have on their team, have often they are allowed to add/drop/trade players. The league also keeps track of either weekly or seasonly team stats which in turn dictates the standings within the league. All teams within a league play by the same rules dictated by the league commissioner (the participant who creates the league and defines the rules of the league).

## Requirements

|  |  |  |
| --- | --- | --- |
| **Must Have** | **Should Have** | **Nice To Have** |
| The ability to register an account and login to it | The ability to change your team name freely after it has been decided | A method to reset your password if it is forgotten |
| The ability to create a new league from your account and determine rules and scoring settings, as well as making the league private or public | The ability to send other participants within your league messages | Restricted offline play (be able to save information locally and view cached team/player information) |
| The ability to join a pre-existing league openly if public, or enter the league name and provide a password for joining a private league | The ability to have the league auto-select players if participants are not present for the draft | Determine a league treasurer and provide PayPal access so that participants can buy-in to the league if it’s a cash league |
| The ability to create a team within a league and customize the team name & team picture | The ability to change league settings after a league has already been created | The ability to set up a real-time live draft involving all participants in the league |
| The ability to initially draft players for your team | The ability to trade players with other teams in your league | Provide player injury status (if the API provides this information) |
| The ability to add and drop players to a team | Optional notifications when your team gets points, or when another team requests a trade with you | The ability to veto trades between other teams in your league. |
| The ability to log out of your account after you’re logged in as well as switch your currently viewed league | Player status updated at the end of the day after all games have concluded (11:59pm PDT or 2:59am EDT the following day) | The ability to add or remove teams after the draft has already taken place. |

## Milestones

***Week 3 (Sept.22 – Sept.28) – Work on TDD***

**Week 4 (Sept. 29 – Oct. 5) – Graphics and Base GUI (front), Database Structuring (back)**

* **Jon and Katie** will work on look of the application and agree upon how navigation around the app will take place. At the end of this week, all of our custom graphics should be complete, and navigation within the app should be for the near-fully functional (a lot of actual content will be missing, however).
* **Jack** will be designing data structures and tables within our database to store league information as well as team information. Player stats will not be stored on our back-end (as that would be redundant to pull from our API and upload to our server), however, information regarding the teams and leagues (such as team names, rosters and associated user, as well as league settings and standings) will need to be stored.

**Week 5 (Oct. 6 – Oct. 12) – Registration and Login (front and back)**

* Week 4 will be dedicated to creating our registration and login functionality.
* **Jon and Katie** will ensure that the front-end presents a clear and easily accessible method for both registering and logging in. They will also ensure that user information is passed to the server in the same manner to ensure consistency across both desktop and mobile platforms.
* **Jack** will ensure that user information passed to the server is handled in a secure manner, including the storing, hashing and salting of the user information on the server. He will also be responsible for protecting against collisions and potential SQL-injections.
* **\*\*TIME PERMITTED\*\*:** We will also include the ability to reset your password either by email or by answering security questions.

**Week 6 (Oct. 13 – Oct. 19) – Team & League Structure (front and back)**

* **Jon and Katie** will be creating an interface for users to create and manage their leagues, as well as creating (but not yet managing) teams.
* **Jack** will ensure that information regarding leagues and teams is stored properly and protect against duplicate team names, invalid names and invalid setting choices. Jack will also ensure that the date is kept track of properly to ensure that player stats are updated at the correct time.
* After this week, users should be able to log in to their account, enter one of the 4 sports and either create or join a league. On top of that, players should be able to create a team with basic information (name and picture).
* **\*\*TIME PERMITTED\*\*:** We will also include the ability for teams to send messages to one-another within the league.

**Week 7 (Oct. 20 – Oct. 26) – Team Manipulation (front and back)**

* Week 7 will be dedicated to ensuring that rosters are near-fully functional.
* **Jon, Katie and Jack** will work together to ensure that users are able to seamlessly alter their roster including both adding and dropping players (player trades will not yet be functional). Team rosters will be visible to all participants, and league standings should be visible to all participants as well. Live draft will not yet be included, and when a team is created, they will be able to pick up available players all at once that have not yet been selected by other teams.
* All 3 of us will also prepare for our upcoming Alpha demo on Thursday of this week.

**ALPHA DEMO**

**Week 8 (Oct. 27 – Nov. 2) – Alpha regroup and fixup (front and back)**

* **Jon, Katie and Jack** will work on completing any missing functionality from the Alpha presentation and ensure that their respective parts are up-to-date with respect to all milestones before the Alpha. All bugs (with respect to previous milestones) should be fixed. They will also all work together on the updated Technical Design Document revisions for the upcoming Thursday.

**Week 9** **(Nov. 3 – Nov. 9) – League Rules and Scoring (front and back)**

* **Jon and Katie** will add the rules interface during the league creation screen. This should allow users to specify exactly how teams are to score points and other league rules (number of player adds per day/week, number of players on a roster, number of players per position and other rules as we see fit). On top of that, they will ensure that the rules are visible to all participants of the league and work with **Jack** to ensure that players are not able to break the rules.
* **Jack** will create a data structure to store the rules and scoring system of the league as well as provide the API for reading and interpreting those rules. He will also work with **Jon and Katie** to ensure that users will not be able to break the rules.

**Week 10 (Nov. 10 – Nov. 16) – League privatization (front), League security (back)**

* **Jon and Katie** will add the option for users to make their league either private or public. Public leagues will not require a password while private leagues will. On top of that, all leagues should be displayed when the user goes to Join a League (rather than entering the name), and only private leagues will prompt you for a password.
* **Jack** will ensure that our database is able to differentiate between private and public leagues, as well as storing the password for just private leagues. On top of that, he will ensure that league passwords are also salted and hashed (at Alpha, only user login information was salted + hashed).

**Week 11 (Nov. 17 – Nov. 23) – League Standings (front and back)**

* **Jon and Katie** will ensure that the league standings are shown to reflect the rules put in place by the commissioner of the league. On top of that, stats only relevant specifically to the league rules will be shown when attempting to view player stats from the roster page (as of the Alpha, stats are shown only in the Search Player page and they show all stats rather than relevant ones).
* **Jack** will ensure that league standings are updated on the backend depending on the date (as our free API access allows only last year’s stats – so we need to treat it as a simulation). He also needs to ensure that dates that the player was acquired & dropped are stored in the database to ensure that participants only receive points from players who were picked up after their add date.


**Week 12 (Nov. 24 – Nov. 30) – RC Demo Prep / Final touch-ups (front and back)**

* **Jon, Katie and Jack** will ensure that the RC Demo is ready! Final touch-ups including thorough bug-testing, SQL injection tests and stress testing will be done to ensure there won’t be any issues. **Jon and Katie** will perform prototyping sessions for their respective applications with colleagues in preparation for the demonstration. **Jack** will research potential SQL injection threats and will ensure that the program will be impenetrable in that regard.


# Part 3

## Use Case Diagram

## Entity Diagram



## Class Diagram



## UI Mockups

