Week 4

Jon and Katie - Custom graphics and navigation

Jack - Database stores league and team information

Week 5

Jon and Katie - User registration and log in functionality

Jack - Back end user login information and security

Week 6

Jon and Katie - Create and manage leagues, and create teams

Jack - League and team information stored properly against invalid data

Week 7

Jon, Katie and Jack - Team management (front and back)